**PSP Final Report****Plan Summary**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Student | Hector Manuel Takami Flores |  | Date | 23/04/2018 |
| Instructor | Adriana Bojorquez |  |  |  |
|  |  |  |  |  |

Size Data Effort Estimate

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Object |  | Plan Number |  | Actual Number |  | Est. Effort per Object |  | Estimated Effort |
| Párrafos |  | 22 |  | 28 |  | 00:10 |  | 02:20 |
| Tablas |  | 13 |  | 16 |  | 00:02 |  | 00:26 |
| Graficas |  | 9 |  | 8 |  | 00:02 |  | 00:18 |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Total | | 03:04 |

Effort Data

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Phase |  | Plan Time |  | Actual Time |
| Planning |  | 01:30 |  | 01:23 |
| Development |  | 01:30 |  | 02:04 |
| Postmortem |  | 00:04 |  | 00:18 |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  | Total: 03:45 |